WAPA (RMR) TRANSMISSION REQUEST AND LOAD INTERCONNECTION STUDY PHASES, DEPOSITS AND TIMELINES

(WILL BE MODIFIED TO REFLECT ANY FUTURE REVISIONS TO THE OPEN ACCESS TRANSMISSION TARIFF (OATT))

| MAJOR PHASES | PARTY RESPONSIBLE | TC $ DEPOSIT | TIMELINE | COMMENTS |
| --- | --- | --- | --- | --- |
| Valid Transmission Request | Transmission Customer (TC) | $3500 non-refundable Application fee. A deposit of one month’s transmission charge, capped at $100,000 | After required information is provided | WAPA will identify any deficiencies |
| System Impact Study Agreement | Signed by both parties | +$50,000 | + 60 Calendar Days | Initiates study. IC pays actual cost. |
| Interconnection Facilities Study Agreement | Signed by both parties | +$100,000 | + 60 Calendar Days | Initiates study. IC pays actual cost. |
| Environmental Agreement | Signed by both parties | EA +$50,000 TO $100,000 EIS + $150,000 to $300,000 | EA +6 to 12 months EIS +12 to 18 months | Initiates study. IC pays actual cost. |
| Long-Term Firm Agreement | Signed by both parties | n/a | 15 Calendar Days | Signed by both parties. |
| Project Completion | As agreed to by parties | n/a | Dependent upon scope of project. | IC pays actual costs of all facilities required for project. |