Florida Power & Light Company (FPL) has the following plan and procedure for transitioning to NITS on OASIS templates.

1. FPL plans to implement the ***Version 2.0 NITS OASIS*** Templates as follows:
   1. The following templates will be established for existing NITS customers:
      1. The following information will be prepared to document Customer and Load information
         1. ***NewNITSRequest*** Input Template
         2. ***NewNITSApplication*** Request Template
            1. ***NITSService*** Data Template
            2. ***NITSCustomer*** Data Template
         3. ***AddNITSLoad*** Request Template
            1. ***NITSLoadDescription*** Data Template
      2. The following information will be prepared only as needed to document DNRs that will be active after transition to NITS on OASIS:
         1. ***AddNITSGeneration*** Request Template
            1. ***NITSGenerationDescription*** Data Template
         2. ***AddNITSResource*** Request Template
            1. ***NITSResourceDescription*** Data Template
         3. ***AddNITSDNR*** Request Template
            1. ***NITSResourceDesignation*** Data Template
            2. ***NITSResourceCapacity*** Data Template
            3. ***NITSchedulingRights*** Data Template
            4. ***AuxiliaryTransmission*** Data Template
   2. The following template may be used by current customers as they deem appropriate:
      1. ***NITSAgent*** Data Template
      2. ***NITSLoadForecast*** Data Template
      3. ***NITSGenerationDispatch*** Data Template
      4. ***NITSResourceForecast*** Data Template
   3. The following information must be supplied in addition to all required fields:
      1. CUSTOMER\_EMAIL in the ***NITSCustomer*** Data Template
      2. AGENT\_EMAIL in the ***NITSAgent*** Data Template
      3. SINK in ***NITSLoadDescription*** Data Template
   4. Secondary Network Transmission Service will not be in the initial FPL data review for NITS on OASIS
      1. ***AddNITSAncillary*** Request Template
      2. ***NITSSecondaryService*** Data Template
      3. ***NITSSecondaryCapacity*** Data Template
2. FPL plans to communicate to each customer the information that is needed and the values that it has for that information on or before October 25, 2015. Only DNRs that are reserved through March 25, 2016 will be included in this information. No Secondary Network Transmission Service information will be included in this information. For Network Customers who do not access OASIS and use an agent, we will provide the information to the agent for review and approval.
3. Customers shall review, revise and/or update information supplied by FPL by January 25, 2016. On January 25, 2016 all updates should be received by FPL.
4. By March 25, 2016, FPL plans to post information for the current NITS customers on OASIS in the Pre-submittal Workspace.