OASIS Notice July 24, 2015

**NITS Version 2.0**

*(WEQ 002-5.10.3)*

The new NITS Version 2.0 WEQ Standard will be fully implemented to the MISO OASIS no later than April 24, 2016. In order to meet the implementation deadline MISO will be taking to following steps to fully implement the NAESB Standard.

* MISO shall provide each existing NITS customer the specific information MISO intends to post on OASIS in the Version 2.0 NITS templates by October 24, 2015.
* MISO NITS customers shall have 3 months to review the data and coordinate with MISO to resolve any issues. Customer review and issue resolution must be completed by January 24, 2016.
* All NITS data will be posted to the Version 2.0 NITS templates by March 24, 2016.
* MISO shall enable all Version 2.0 NITS templates and functionality by April 24, 2016. The read-only restriction will be lifted for existing NITS customers at this time.
* Training will be provided in the spring of 2016. MISO will provide instructions and/or procedures for navigating NITS 2.0 on OASIS at the time of training.

For any inquiries, please contact:

**Gary Alexander** **Matt Schingle**

[galexander@misoenergy.org](mailto:galexander@misoenergy.org) [mschingle@misoenergy.org](mailto:mschingle@misoenergy.org)

317-249-5896 317-249-7962