OASIS Notice July 24, 2015

**NITS Version 2.0**

*(WEQ 002-5.10.3)*

The new Network Integration Transmission Service (NITS) Version 2.0 WEQ Standard will be fully implemented to the SWPP OASIS no later than April 24, 2016. In order to meet the implementation deadline, SWPP will be taking to following steps to fully implement the NAESB Standard.

* SWPP shall provide each existing NITS customer the specific information SWPP intends to post on OASIS in the Version 2.0 NITS templates by October 24, 2015.
* SWPP NITS customers shall have 3 months to review the data and coordinate with SWPP to resolve any issues. Customer review and issue resolution must be completed by January 24, 2016.
* All NITS data will be posted to the Version 2.0 NITS templates by March 24, 2016.
* SWPP shall enable all Version 2.0 NITS templates and functionality by April 24, 2016.