PSS and OASIS User Group

March 28, 2013

1:00-2:00 EDT

Dial-in and WebEx information available at www.misoenergy.org

Minutes

- Administrative Items  (Cliff Risley)

  - Welcome/Roll Call

  - Review of Agenda

The meeting was called to order at 1:00 PM and was recorded.

The purpose of the User Group meeting is to discuss the system upgrade for the Physical Scheduling System (PSS) and the system replacement of the MISO OASIS.

Cliff started the roll call with MISO on-site and then roll call for those on the call. She also gave everyone a few more minutes to get logged in.

MISO on-site role call:

Cliff Risley (MISO - Eng II Seams Administration)

Tabitha Hernandez (MISO - Advisor; Scheduling & Tariff Admin)

Eric Morris (MISO - Compliance Attorney)

Karen Frank (MISO – Compliance Paralegal)

Phone roll call:

Al Sievers (Mid-American Energy)

Donald Curtis (WE Energies)

Bryce Burba (AMRN)

Donna Spencer (Alliant Energy)

Jeff Farron (Alliant Energy)

Len Rothenbuhler (Indianapolis Power and Light)

Mike Fones (Manitoba Hydro)

Tim Flanagan (The Energy Authority)

Andrew Munro

Eugene Warnecke

Jared Peccarelli

- WebTrans System Launch recap

Tabitha:  Since we have launched the WebTrans system is anyone having any problems?

Don Curtis (WE Energies):  Our Help screens are not working.  We have a ticket in with OATI but have not heard anything or gotten a resolution.

Tabitha:  Please send me your ticket number and I will look into it.

Alliant:  We have a ticket in with OATI for tags auto denying.

Tabitha:  Please send me your ticket number and I will look into it.

Kelly (Energy Authority):  We still have no data showing on the Market Clearing screen after two days.

Tabitha:   I have been working with OATI on this and it should be fixed next week.  When they fix it it will correct retroactively.

Are there any more questions regarding the WebTrans Launch?   None heard

- OASIS Go Live System go live dates

  - Customer Access

Cliff:  Customer Access to Production target date is April 11, 2013 at 0900 system time.  This is mainly for customer verification of access to ensure you can get into the system.  You will not be able to submit TSRs or act on them at this time.  The TSRs you will see are not up to date with MISO production as they are mostly from testing.

  - Cutover Time

Cliff:  Cutover time is April 15, 2013 with a two hour outage being posted for 1400 – 1600 system time.  We do not believe it will take the full two hours.  During the outage we will be granting access to submit TSRs, pulling TSRs over and moving MISO operators from one system to the other.  At the end of the outage customers should se all active TSRs from the old system as well as some historical TSRs  for settlements purposes.

  - TSR import from MISO OASIS

Cliff:  TSRs pulling over are active with stop times greater than March 1, 2013.

  - Outage Postings on OASIS (added)

Cliff:  Beginning Monday, April 1, 2013 three outage postings should be seen in the DEMO OASIS environment.  Please verify that you have access to them.

On April 11, 2013 full outage posting should be seen in the current production and WebTrans OASIS systems.  We will run these simultaneously until we go live on April 15, 2013.

Are there any questions?

Bryce Burba (AMRN):  Can these dates be posted in the meeting minutes?

Tabitha:   Yes, we will have them posted by Friday.

Anonymous:  Do you have actual dates that MISO will no longer post outages to the current system?

Tabitha:  The current plan is April 15, 2013 at 1600 or sooner it will be on the new OASIS.  If there is a problem we will post them to both systems.

Anonymous:  How will you know if there are problems?  User problem?  Do we need to contact MISO to say it is okay?

Cliff:  MISO will be testing beginning April 11, 2013.  If we see problems we cannot get resolved we will continue to post in the current OASIS.  If you see problems that we don’t see please contact us via the exploder list.

Are there any questions on the Go Live Dates?  None heard

- System Accounts

Tabitha:   If you are on this call and don’t currently have an OASIS account, please contact OATI to get that done as soon as possible.

We need feedback on how best you feel information should be communicated with systems updates, important dates and miscellaneous communications, ect.  We currently have attended many user groups to date but are we missing something?

We welcome your comments.

Don Curtis (WE Energies):  I suggest you have a customer sign off system confirming receipt of certain information.  I get a lot of email from MISO and don’t always understand their importance.

Tabitha:   Thank you.  We can look into that.

Any other ideas can be sent to PSSOASIS@miso.org

One more thing on System Accounts, please note that access to the new OASIS

requires User, Password and Certificate which are all issued by OATI.  Please contact

OATI as soon as possible as MISO will not be granting these credentials for external customers.

Donna Spencer (Alliant):  I was under the impression that you could access the MISO

OASIS without a user, password and certificate but if you wanted to access TSRs, ect

you needed those securities.  Is that true?  I tried it with DEMO and was able to access

the public information without a user, etc.

Tabitha:  Yes, if you could do that in DEMO then Production will work that way as well.

There is public information that anyone can see.  Then there is public information that

requires securities also.  So there is two different types of public.

Donna:   So the outage schedules and wind curtailment reports currently on the MISO

OASIS I could see in the new system under MISO.  Will that remain that way for people

without user and password?

Tabitha:   Yes, we just pulled it up OATI production, so MISO is not on there yet, and

that is correct and will remain that way.

Donna:   Another question regarding importing into the MISO OASIS and you said you

would be moving operators from one system to the other does that mean the users we

have set up in the DEMO environment will be copied over to production or do the

customer admins have to go into production and enter all the users again?

Cliff:  What I meant by that was that just the MISO tariff desk operators will be copied

over.  As for external users, that will need to be done by each company.  You can do

that now through the go live date.

Donna:  We have already done that in the DEMO environment.  When we did the same

thing for WebTrans we were told the users would be copied over to production but that

was not the case.  We had to go set them up in production.  They didn’t copy.  Is that

correct?

Tabitha:  Yes, that is correct.  We had to do the same for MISO.

Donna:  Will the certificates be available?  In WebTrans I had to go to WebCares and

copy the distinguished names or subjects.

Cliff:   That is a question for the OATI Help Desk.

Jeff Ferron (Alliant Energy):   How long is the MISO OASIS going to be available after

the cutover?

Tabitha:  91 days

Andrew  (North Point Energy):  I have a question regarding Manitoba transmission.  Is

Manitoba going to be following under the same system as MISO?

Cliff:  Yes.  Manitoba is going along with MISO.  You will need to submit Manitoba

TSRs on the new OASIS.  We are moving all of Manitoba’s functionality over to the new

system as well.

Tim Flannagan (Energy Authority):  You said that when you migrate to the new

system you will move TSRs with a stop date beyond  March 1, 2013 and that the old system will be up for 91 days.  Is there any way to access old TSRs, etc after the 91 days as we refer back to some of that date ever so often.

Tabitha:  The data could be provided for you by submitting a Data Request to MISO

Donna:  We have LBAs and Market Coordinators as well as people who create and

modify the TSRs.  Some have edit and some have view capabilities.  Can these be set

up under their Marketing Certificates for both LBAs and Marketing people?

Tabitha:  As long as the OATI certificate is assigned to an account and they know

which one to choose, a Marketing or LBA cerficate, as long as it belongs to a registered

person then yes.

Any other questions on System Accounts?  None heard

- Next Meeting

  - April  8 , 2013 11:00-12:00 EDT

Cliff:  We propose that the next meeting take place on April 11, 2013 which is the same day production is open to the customers.  At this meeting we will keep the meeting open for two hours in the afternoon from 1400 ED to 1600 ED for questions to be answered right away.

Tabitha:  We will also ask for OATI help desk personnel to be on the phone as well.

Cliff:  Any objections?  None heard

Tabitha:   Please send questions to PSSOASIS@misoenergy.org   We will have the April 11th meeting and then one more after that for feedback.

Bruce:  If I have sent questions to that email address and have not gotten a response should I resend them?

Tabitha:  You can ask them now and we can try to answer you.

Bruce:  My first question was regarding our path which was not listed on the TSR.  Is that a requirement or optional?  OATI says it is a requirement.

Tabitha:  What is your path?

Bruce:  Com_Com

Cliff:   I will add it myself in DEV and Production

Bruce:  What is the AO field used for by MISO?

Tabitha:  Transfers to the physical tag and tells settlements what Asset Owner to use to settle for the energy.  We require the Asset Owner on all TSRs and will default if you don’t enter it.

Thank you for your time today!